Your Full From Scratch Plan:

Phase 1 — Dataset Collection (3-4 days)

- Collect face images from open datasets

- Collect eye images (open/closed)

- Tools: Python script to auto-download

Phase 2 — Data Labeling (2-3 days)

- Label faces with bounding boxes

- Label eyes as open/closed

- Tool: LabelImg (free, easy)

Phase 3 — Train Eye Classifier (3-4 days)

- Build CNN from scratch using PyTorch

- Train on open/closed eye images

- Your RTX 5050 will finish this in 15-20 mins

Phase 4 — Train Face Detector (1 week)

- Use YOLOv8 architecture

- Train on your face dataset

- RTX 5050 handles this easily

Phase 5 — Landmark Detection (1 week)

- Either train your own or use a lightweight existing one

- Honest advice — this is the hardest part from scratch

Phase 6 — EAR Logic (1 day)

- Just math, you'll write this yourself easily

Phase 7 — Full Pipeline (3-4 days)

- Connect all models together

- Camera → Face → Landmarks → EAR → Alarm

Phase 8 — Testing & Tuning (3-4 days)

- Test different lighting

- Tune thresholds

- Fix false positives